Student Name:	Weight: 30% 
(Three reports worth 10% each)

Student ID:	Marks:        /90 
(Three reports worth 30 marks each)

Assignment: Status Reports

Introduction

An important part of project progression is frequent evaluation of the progress, combined with communication with stakeholders. This assignment will allow you to look back at your progress, evaluate your standing and communicate this progress to stakeholders and your peers. This process helps to keep the project on track and ensures the plans are adjusted as needed. The project is split into three sprints, each including the progress report and short presentation to peers.

Instructions

Complete the Sprint Status Update below as a team at the end of every sprint.

  - Copy and paste the table into a separate word document.

  - This update gives you an opportunity to think about what is going according to plan and what isn’t, allowing you to take corrective action if necessary.

Present the Sprint Status Update in front of your peers per following activity:

- Activity – Status Update Presentation

Discuss the progress, suggestions and adjustments with peers.

Update all relevant documentation (project management plan, backlog, etc.) to reflect changes in the project.

Submit each Sprint Status Update in Brightspace.

See Brightspace for exact due dates.

Sprint Status Update

| Team name | Team members | Sprint # |
| --- | --- | --- |
| Team6-FortiAnswer | Doris An Pingchi Li Ayomide Anuoluwapo Adewunmi Muluken Tesfaye Keto | Sprint1 |
| Summary of activities |  |  |
| Week 1 of Sprint 1 — Core backend + basic RAG chain - Set up the Orchestrator backend using Azure Functions (.NET 8 isolated worker, C#) with core endpoints (health/chat). - Integrated LLM generation (Groq) and built a controlled PromptBuilder flow (evidence-in → grounded answer out). - Implemented initial internal retrieval integration with Azure AI Search (hybrid/vector) and returned citations. Week 2 of Sprint 1 — Knowledge base + classification + RBAC enforcement - Updated the Azure AI Search index schema to include a classification field and validated ingestion writes it correctly. - Implemented role/boundary-based retrieval filters (Customer/Public, Agent/Internal, Admin/Confidential) and tested data separation. - Prepared and uploaded an initial FAQ/KB set organized by classification (public/internal/confidential) for repeatable demos. Week 3 of Sprint 1 — UI integration + web-search gating + demo readiness - Built and refined the Web UI chat interface to send requests to the backend and display answers + citations + debug context. - Implemented web-search fallback (Tavily) with strict policy gating (Public only; blocked for Internal/Confidential). - Standardized demo/debug outputs for troubleshooting and evidence (e.g., requestId, role, boundary, retrieval filter, used/next, scores). - Performed end-to-end testing across roles and boundaries to confirm Sprint 1 goals/backlog acceptance. |  |  |
| What we learned |  |  |
| Policy enforcement must live in the backend orchestration layer, not only in the Web UI. Otherwise, UI bugs or bypasses could accidentally expose higher-classification knowledge. Classification metadata is the foundation of RBAC and data separation. It must be stored in the index (e.g., classification) and written consistently during ingestion; otherwise retrieval filters cannot be trusted. Citations and request-level debug metadata are essential for “enterprise readiness”. Fields like serverRequestId, retrieval filter, used/next, and scores make troubleshooting and demos repeatable and auditable. Web search is useful but risky without strict gating. Allowing web fallback only for Public requests reduces disclosure risk and keeps Internal/Confidential conversations within controlled knowledge sources. Retrieval quality depends on ingestion design. Chunking strategy, consistent document structure (FAQ format), and meaningful keywords directly impact whether hybrid/vector search returns the right evidence. Cross-layer consistency matters. Keeping API contract fields aligned with UI labels (e.g., issue type / boundary naming) prevents demo confusion and reduces integration bugs. ays from this sprint |  |  |
| What was delivered |  |  |
| Expectation (The Plan): ○ Deliver a working chatbot MVP for cybersecurity support questions (US1). ○ Support natural language Q&A end-to-end (US2). ○ Pass request type selection through the chat workflow (US4). ○ Integrate an initial FAQ/KB so repetitive questions are handled (US7). ○ Demonstrate enterprise controls: data separation + RBAC with at least two roles (US11, US12). ○ Enable KB upload/organization for indexing and retrieval (US15). Reality (What Was/Is Being Achieved): ○ MVP delivered: end-to-end chat flow runs reliably (policy gate → retrieval → LLM → response) (US1). ○ Natural language Q&A works with hybrid/vector retrieval + grounded answers with citations (US2). ○ Request type is supported and visible in UI/debug context (issueType/requestType) for guiding responses (US4). ○ Initial KB/FAQ set is indexed and retrievable; answers include document citations (US7, US15). ○ RBAC + data separation enforced via classification filtering across Customer/Public, Agent/Internal, Admin/Confidential (US11, US12). ○ Web UI supports role/boundary demo and shows citations + debug metadata; web-search fallback is implemented and gated (Public only). What we planned to deliver vs what we delivered |  |  |
| What were the impediments we faced |  |  |
| General Impediments - Inter-layer coordination (UI ↔ API contract) - Situation: During integration, some field naming and meaning were not perfectly aligned between the Web UI and backend contract (e.g., issueType/requestType, boundary labels, and what “next” represents). - Impact: Demo outputs were sometimes confusing and required extra time to verify what the system actually did. - Mitigation: Standardized debug output fields and agreed on consistent naming conventions to reduce ambiguity. - Dependency sequencing (content readiness affects engineering demos) - Situation: RBAC/data separation demos require enough KB documents in each classification (public/internal/confidential). Early on, content volume was limited. - Impact: It was harder to clearly demonstrate retrieval differences across roles until more sample FAQs/runbooks were prepared. - Mitigation: Expanded the classified FAQ set and ensured each classification had enough examples for repeatable testing. Technical Impediments - Build/compile issues during rapid iteration - Situation: Several build failures occurred while refactoring core orchestration logic (e.g., variable scope/shadowing, missing method signatures after interface changes). - Impact: Slowed down iteration and required repeated local rebuild + retest cycles. - Mitigation: Clean rebuilds, incremental refactoring, and standardizing helper methods/utilities reduced recurrence. - Local testing & authorization friction - Situation: Local endpoint testing sometimes required function keys or ran into CORS behavior when calling from the UI. - Impact: Delayed UI-to-backend validation and increased troubleshooting time. - Mitigation: Updated local test instructions and stabilized configuration for predictable UI calls. - Debug interpretation gaps (request vs returned fields) - Situation: Early debug logs mixed API parameters and returned column naming conventions (e.g., “grouping name” vs “returned column name” style issues), which caused confusion when validating enforcement. - Impact: Slower verification of whether RBAC and gating logic were correct. - Mitigation: Unified debug output to clearly show: role, boundary, retrieval filter, used path, and next step. |  |  |
| What went well |  |  |
| End-to-end RAG pipeline became stable and demo-ready. The system consistently runs through policy gating → internal retrieval → LLM generation → response, producing grounded answers with citations. This made Sprint 1 demos repeatable and easy to validate. RBAC + data separation worked as intended. Classification-based filtering reliably restricted retrieval scope across Customer/Public, Agent/Internal, and Admin/Confidential contexts. This provided strong evidence that enterprise controls are functioning. Web search fallback was implemented with safe gating. The optional web search path was restricted to Public requests only, which reduced disclosure risk while still allowing coverage for public questions when internal evidence is weak or missing. Ingestion and indexing workflow supported rapid KB iteration. Newly added FAQ documents could be extracted/chunked, embedded, and indexed with classification metadata, then verified via retrieval and citations. This enabled quick updates to the knowledge base during Sprint 1. Web UI integration improved testing speed and clarity. The chat interface enabled quick role/boundary switching and displayed citations and debug context, which accelerated troubleshooting and strengthened demo evidence. Debug/telemetry outputs improved troubleshooting efficiency. Standard request-level metadata (e.g., requestId, retrieval filter, used/next) helped diagnose issues quickly and made system behavior transparent to reviewers. |  |  |
| What can we improve in the next sprint |  |  |
| Standardize the contract across layers (UI ↔ API ↔ logs). Align naming and meaning for key fields (e.g., issueType/requestType, boundary labels, and “next” routing field). This will reduce demo confusion, speed up debugging, and make evidence easier to interpret. Improve observability beyond basic debug output. Add structured tracing (correlation IDs across components), and introduce an evaluation set with groundedness checks (answer supported by citations, no hallucinated claims). This will help measure quality consistently and support future optimization. Close the governance loop with a complete escalation workflow. Implement Restricted → always Escalate (no auto-answer, no downgrade) and define a standard escalation payload (what happened, affected asset, indicators, urgency, evidence/citations) to support ticketing/human review. Define a deletion synchronization strategy for KB lifecycle management. When a file is removed from storage, ensure its indexed chunks/vectors are also removed from Azure AI Search (delete-by-source). This prevents stale knowledge and reduces compliance risk. Strengthen identity binding and authorization model (future-proofing). Move toward authenticated user context (and future OBO integration) so role/boundary are derived from identity rather than manual selection, improving security and realism for enterprise use. Increase KB coverage and maintainability with clear content standards. Adopt a consistent FAQ template (fields, keywords, escalation rules) and ensure each classification (public/internal/confidential) has enough content to support reliable retrieval and RBAC demos. |  |  |

Marking Criteria

| Item | 4 | 3 | 2 | 1 | 0 |
| --- | --- | --- | --- | --- | --- |
| Status Update | The team completed status update per instructions, incorporating all relevant adjustments from previous sprint. (20 p.) | The team completed status update per instructions, incorporating some relevant adjustments from previous sprint. (16 p.) | The team completed status update per instructions, but did not incorporate any adjustments from previous sprint. (13 p.) | The team completed status update, but instructions were not followed. (10 p.) | The team did not complete status update. (0 p.) |
| Documentation Update (Project management plan, backlog, etc.) | The team updated all the necessary documentation, considering all relevant feedback from stakeholders and peers. Each team member was able to account for 25 hours of effort (10 p.) | The team updated all the necessary documentation, considering some relevant feedback from stakeholders and peers. Each team member was able to account for 25 hours of effort (8 p.) | The team updated some of the documentation, considering relevant feedback from stakeholders and peers. Most team members were able to account for 25 hours of effort (6 p.) | The team updated some of the documentation, but the feedback from stakeholders and peers was not considered. Most team members were not able to account for 25 hours of effort (5 p.) | The team did not update the documentation to reflect changes in the project. (0 p.) |
| Score (out of ) |  |  |  | / 30 |  |

This is a group mark used to assess team’s ability to consider the feedback from stakeholders and peers, and learn from the past sprints to improve the project. The rubric will be filled out at the end of each sprint, adding the points towards a potential total of 90 marks.